A. Project Information

Project Title: Aquapin: A Geotagging and Geospatial Mapping System for Aquaculture Management

Group No.: 22

Week: 11

Adviser: Dr. Verdict L. Gonzales, PhD, DIT

Date Submitted: September 22

B. Team Members

1. Ian Dave Punayo

2. Angel Mae Ablog

3. Giovanni Paolo Molina

C. Weekly Summary

The team completed the activities carried over from Week 10: the initial Chapter V draft, admin dashboard testing sessions, end-to-end sync stress testing, and mobile APK multi-device testing. Work continued on preparing empirical data for Chapter V, closing the testing and validation phase, and starting the documentation groundwork for Objectives 1 and 2. Further development of these objective sections is scheduled for Week 12.

D. Completed Tasks

| Task | Member Responsible | Status | Evidence / Output |
| --- | --- | --- | --- |
| Chapter V – Results and Discussion (Initial Draft) | Project Team | Done | Initial test results, data tables, and system screenshots compiled into the initial draft. |
| Admin Dashboard (Testing) | Project Team | Done | Dashboard testing sessions completed. |
| End-to-End Sync Stress Testing | Project Team | Done | Offline synchronization testing under weak network conditions completed. |
| Mobile APK Multi-Device Testing | Project Team | Done | APK testing on different physical Android phones completed. |

E. Ongoing Tasks

| Task | Current Status | Expected Completion |
| --- | --- | --- |
| Continue Chapter V – Results and Discussion | Preparing empirical data for Objective 1 for use in Week 12. | Week 12 |
| Finish Testing & Validation (Section F) | Consolidating testing results and finalizing the bug tracking log. | Week 11 target; carried forward to Week 12 under the requested progression |
| Start Documentation for Objectives 1 & 2 | Preparing the initial documentation structure and supporting material for both objective sections. | Initial preparation in Week 11; section development from Week 12 |

F. Upcoming Tasks

1. Continue the Objective 1 section of Chapter V using the prepared empirical data.

2. Continue the Objective 2 section of Chapter V by organizing its results and discussion.

3. Consolidate the Chapter V draft, including test results, data tables, and system screenshots.

G. Issues and Concerns

Previously Reported Issue (Week 10): Duplicate entries during offline sync queue retries.

Recorded Solution: Added unique transaction IDs (UUIDs) to prevent duplicate records.

Previously Reported Issue (Week 10): Map lag when loading complex pond boundary polygons on older phones.

Recorded Solution: Optimized map coordinate data and enabled polygon caching.

No additional issues or new corrective actions were supplied for Week 11.

H. Insights and Adjustments

Insight: The Week 10 report highlighted the value of physical-device testing for observing GPS and battery performance. Its test records provide supporting material for the results and discussion.

Lesson Learned: As noted in Week 10, preparing Chapter V alongside testing helps organize screenshots and test data while they are available.

Adjustment: Separate the completed initial Chapter V draft from continuing objective-specific documentation. Final validation closure remains ongoing under the requested task progression, although Week 10 listed September 1 as its target.

I. Individual Member Contribution Worksheet

Week 11 individual assignments, deliverables, and contribution percentages are to be confirmed by the team. Week 10 percentages are not treated as verified contributions for this reporting period.

| Member Name | Tasks Accomplished | Deliverables / Evidence | % Contribution |
| --- | --- | --- | --- |
| Ian Dave Punayo | To be confirmed | To be confirmed | To be confirmed |
| Angel Mae Ablog | To be confirmed | To be confirmed | To be confirmed |
| Giovanni Paolo Molina | To be confirmed | To be confirmed | To be confirmed |

J. Contribution Declaration

We hereby certify that the contributions listed above accurately represent the work performed during this reporting period.

Complete the contribution worksheet before signing.

| Member Name | Signature | Date |
| --- | --- | --- |
| Ian Dave Punayo | __________________________ |  |
| Angel Mae Ablog | __________________________ |  |
| Giovanni Paolo Molina | __________________________ |  |

Attested by: Ian Dave Punayo

Signature: __________________________

Date: __________________________