A. Project Information

Project Title: Aquapin: A Geotagging and Geospatial Mapping System for Aquaculture Management

Group No.: 22

Week: 12

Adviser: Dr. Verdict L. Gonzales, PhD, DIT

Date Submitted: September 22

B. Team Members

1. Ian Dave Punayo

2. Angel Mae Ablog

3. Giovanni Paolo Molina

C. Weekly Summary

The team completed the activities carried over from Week 11: preparation of empirical data for Objective 1, final testing and validation closure, and the initial documentation groundwork for Objectives 1 and 2. Ongoing work now focuses on developing both objective sections and consolidating the Chapter V draft.

D. Completed Tasks

| Task | Member Responsible | Status | Evidence / Output |
| --- | --- | --- | --- |
| Continue Chapter V – Results and Discussion (Empirical Data Preparation) | Project Team | Done | Empirical data prepared for use in the Objective 1 section. |
| Finish Testing & Validation | Project Team | Done | Testing results consolidated and the bug tracking log finalized. |

E. Ongoing Tasks

| Task | Current Status | Expected Completion |
| --- | --- | --- |
| Objective 1 Documentation | Developing the results and discussion using the prepared empirical data. | Week 14, per Gantt chart |
| Objective 2 Documentation | Organizing and developing the results and discussion for Objective 2. | Week 15, per Gantt chart |
| Consolidate Chapter V – Results and Discussion | Bringing together the current draft, test results, data tables, and system screenshots. | Week 12 for the general Chapter V activity; objective sections continue through Weeks 14–15 |

F. Upcoming Tasks

1. Week 13: Begin the Objective 3 section of Chapter V while continuing the Objective 1 and Objective 2 sections.

2. Week 14: Begin the Objective 4 section of Chapter V.

3. Weeks 14–15: Work on Chapter VI – Summary, Conclusion, and Recommendation; Bibliography (APA 7th Edition) and Appendices; final manuscript proofreading, formatting, and binding; and Final Presentation (Final Defense).

G. Issues and Concerns

Previously Reported Issue (Week 10): Duplicate entries during offline sync queue retries.

Recorded Solution: Added unique transaction IDs (UUIDs) to prevent duplicate records.

Previously Reported Issue (Week 10): Map lag when loading complex pond boundary polygons on older phones.

Recorded Solution: Optimized map coordinate data and enabled polygon caching.

No additional issues or new corrective actions were supplied for Week 12.

H. Insights and Adjustments

Insight: The transition from validation to documentation brings the system test results, screenshots, and empirical data into the Chapter V discussion.

Lesson Learned: Treating data preparation, initial drafting, and continued section writing as separate stages makes weekly progress clearer.

Adjustment: Continue Objective 1 through Week 14 and Objective 2 through Week 15, as marked in the Gantt chart. Begin Objective 3 in Week 13.

I. Individual Member Contribution Worksheet

Week 12 individual assignments, deliverables, and contribution percentages are to be confirmed by the team. Week 10 percentages are not treated as verified contributions for this reporting period.

| Member Name | Tasks Accomplished | Deliverables / Evidence | % Contribution |
| --- | --- | --- | --- |
| Ian Dave Punayo | To be confirmed | To be confirmed | To be confirmed |
| Angel Mae Ablog | To be confirmed | To be confirmed | To be confirmed |
| Giovanni Paolo Molina | To be confirmed | To be confirmed | To be confirmed |

J. Contribution Declaration

We hereby certify that the contributions listed above accurately represent the work performed during this reporting period.

Complete the contribution worksheet before signing.

| Member Name | Signature | Date |
| --- | --- | --- |
| Ian Dave Punayo | __________________________ |  |
| Angel Mae Ablog | __________________________ |  |
| Giovanni Paolo Molina | __________________________ |  |

Attested by: Ian Dave Punayo

Signature: __________________________

Date: __________________________